COMP4050 Week 5 Meeting

Sprint 3, Commencing 24/08/2021:

* Back-end:
  + Users can put in a mobile phone number for registration.
  + Rename ‘mobilePhone’ field to ‘phone’ in database.
  + Check that 2 passwords are the same
* Front-end:
  + Make sure mobile phone field is recognised
  + Working on dashboard
    - Sub-pages that need to be completed as well
  + Changing the UI for the homepage

Agenda:

* Make sure mobile phone field is recognised on front end
* Make sure that this week’s progress is merged into one branch
  + Merge front-end
* Organise team goals for sprint 3.

Meeting notes:

* Tony has merged branches, asks us to pull from main.
* ‘Homepage’ is the most likely place an issue may arise.
* Moderator in design
  + Someone is registering, who is going to check that this registration is authentic?
  + When your register a person, we don’t provide enough information to prove whether that person exists
  + Transparent, everyone knows everyone else
* Something in the req body is throwing an error when registering a new user.
* Adding versionKey to the userSchema and jobSchema removed the ‘\_v’ field (for versionKey) from our mongo database:

Entry using mongo (top) vs entry using previous registration (bottom).

Graphical user interface, text, application, email

Description automatically generated

Entry using mongo (top) vs entry using current registration (bottom).

Graphical user interface, text, application

Description automatically generated

Note that mobilePhone field is not being recorded from the registration page.